AGILE SPRINT PLANNING  &  USER STORY WORKSHOP

Smart Museum Visitor Experience & Artifact Monitoring Platform

IoT · AI · Augmented Reality · RFID · Cloud Computing

Individual Software Project — Agile Software Engineering Practices

# Table of Contents

Table of Contents	2

1. Project Vision & Stakeholders	3

1.1 Project Vision	3

1.2 Objectives	3

1.3 Key Stakeholders	3

2. Epics and User Stories	4

2.1 Product Epics	4

2.2 User Stories	4

3. Acceptance Criteria	6

4. Product Backlog Prioritization	7

5. Sprint Backlog Plan	8

6. Story Point Estimation	9

Sprint 1 Velocity Snapshot	9

7. Sprint Goal and Expected Deliverables	10

Expected Deliverables	10

# 1. Project Vision & Stakeholders

## 1.1 Project Vision

VISION STATEMENT Deliver an integrated Smart Museum platform that safeguards cultural heritage through real-time IoT monitoring, while transforming visitor engagement with AI-driven personalization and augmented reality — creating a museum that is simultaneously better protected and more alive to explore.

## 1.2 Objectives

- Monitor artifact temperature, humidity & security

- Track visitor movement and engagement

- Deliver AI-based personalized tour recommendations

- Integrate AR for interactive learning

- Strengthen museum security monitoring

- Analyze visitor behavior and preferences

- Generate museum performance analytics

- Improve long-term cultural heritage preservation

## 1.3 Key Stakeholders

| Stakeholder | Role in the Project |
| --- | --- |
| Museum Visitors | End users seeking engaging, personalized experiences |
| Curators / Conservators | Own artifact preservation and environmental thresholds |
| Security Personnel | Monitor RFID alerts and respond to incidents |
| Museum Management | Set strategy, budget, and success metrics |
| IT / Cloud & IoT Team | Build and maintain sensors, cloud, and integrations |
| Tour Guides / Educators | Use AR content to guide visits and school tours |
| AR / AI Content Developers | Create recommendation models and AR experiences |
| Heritage Bodies & Sponsors | Fund and regulate cultural preservation standards |

# 2. Epics and User Stories

## 2.1 Product Epics

| ID | Epic | Description |
| --- | --- | --- |
| E1 | Artifact Environmental Monitoring & Security | IoT sensors + RFID tagging to protect artifacts and detect threats in real time |
| E2 | AI-Powered Personalized Tour Recommendations | Recommend routes and exhibits based on visitor interests and history |
| E3 | AR-Based Interactive Exhibits | Augmented reality overlays that deepen learning at each artifact |
| E4 | Visitor Behavior Analytics | Movement, dwell-time and engagement analysis to optimize layouts |
| E5 | Museum Performance Analytics Dashboard | Consolidated operational view for data-driven museum management |

## 2.2 User Stories

### Epic E1 — Artifact Environmental Monitoring & Security

| US-1 | As a curator, I want to receive real-time alerts when an artifact's temperature or humidity exceeds safe thresholds, so that I can take preventive action before permanent damage occurs. |
| --- | --- |

| US-2 | As a security officer, I want RFID-tagged artifacts to trigger an immediate alert on unauthorized movement, so that I can respond quickly to potential theft or tampering. |
| --- | --- |

### Epic E2 — AI-Powered Personalized Tour Recommendations

| US-3 | As a visitor, I want the app to recommend a personalized tour route based on my stated interests, so that I can explore the exhibits most relevant to me. |
| --- | --- |

| US-4 | As a returning visitor, I want the app to remember my past visits and preferences, so that new recommendations feel tailored and fresh. |
| --- | --- |

### Epic E3 — AR-Based Interactive Exhibits

| US-5 | As a visitor, I want to point my phone at an artifact and view AR-based multimedia content, so that I can learn engaging historical and cultural context on the spot. |
| --- | --- |

| US-6 | As a teacher leading a school tour, I want AR-guided activities available for my students, so that the visit reinforces classroom learning interactively. |
| --- | --- |

### Epic E4 — Visitor Behavior Analytics

| US-7 | As a exhibition planner, I want heatmaps of visitor movement and dwell time across galleries, so that I can redesign layouts to reduce congestion and improve flow. |
| --- | --- |

| US-8 | As a marketing manager, I want reports on which exhibits attract the most engagement, so that I can plan future exhibitions strategically. |
| --- | --- |

### Epic E5 — Museum Performance Analytics Dashboard

| US-9 | As a museum administrator, I want a consolidated dashboard of visitor numbers, artifact conditions, and incidents, so that I can make informed, data-driven operational decisions. |
| --- | --- |

# 3. Acceptance Criteria

Acceptance criteria are written in Given-When-Then format for the highest-priority user stories selected for Sprint 1, plus one representative story from the AR epic.

| US-1 — Acceptance Criteria |  |
| --- | --- |
| GIVEN | an artifact's IoT sensor is active with safe-range thresholds configured |
| WHEN | the temperature or humidity reading exceeds the configured safe range |
| THEN | the system sends an immediate alert to the assigned curator within 30 seconds |

| US-2 — Acceptance Criteria |  |
| --- | --- |
| GIVEN | an artifact is RFID-tagged and located within a monitored gallery zone |
| WHEN | the artifact is moved beyond its designated boundary without authorization |
| THEN | the system triggers a real-time alert to security and logs time, location, and artifact ID |

| US-3 — Acceptance Criteria |  |
| --- | --- |
| GIVEN | a visitor has completed the interest preference survey in the app |
| WHEN | the visitor requests a tour recommendation |
| THEN | the system generates a personalized route covering at least 80% of chosen interests within 5 seconds |

| US-5 — Acceptance Criteria |  |
| --- | --- |
| GIVEN | a visitor points their device camera at an artifact with an AR marker |
| WHEN | the AR feature is activated |
| THEN | relevant multimedia content (video, audio, or 3D model) displays within 3 seconds without crashing |

# 4. Product Backlog Prioritization

The backlog below is prioritized by business value, customer needs, and dependencies (e.g., environmental and security monitoring precede analytics that depend on captured data).

| ID | User Story (Summary) | Epic | Priority | Business Value | Points |
| --- | --- | --- | --- | --- | --- |
| US-1 | Real-time temperature/humidity alerts for artifacts | E1 | High | High | 8 |
| US-2 | RFID unauthorized-movement security alerts | E1 | High | High | 8 |
| US-3 | AI personalized tour route recommendation | E2 | High | High | 5 |
| US-5 | AR multimedia content at artifact markers | E3 | High | High | 8 |
| US-9 | Consolidated performance analytics dashboard | E5 | Medium | High | 8 |
| US-4 | Recommendations adapt to returning-visitor history | E2 | Medium | Medium | 5 |
| US-6 | AR-guided activities for school tours | E3 | Medium | Medium | 5 |
| US-7 | Heatmaps of visitor movement & dwell time | E4 | Medium | Medium | 5 |
| US-8 | Exhibit engagement reports for marketing | E4 | Low | Medium | 3 |

# 5. Sprint Backlog Plan

Sprint 1 selects the three highest-priority stories (US-1, US-2, US-3) — totaling 21 story points — chosen to prove both pillars of the platform (artifact protection and personalization) within the first increment.

### US-1  —  8 pts

- Integrate IoT temperature/humidity sensors with cloud gateway

- Configure artifact-specific safe-range thresholds

- Build real-time curator alert/notification service

- Test alert accuracy under simulated environmental changes

### US-2  —  8 pts

- Deploy RFID tags across pilot gallery artifacts

- Build RFID reader network & movement-detection logic

- Integrate security alerts with control-room dashboard

- Run unauthorized-movement simulation testing

### US-3  —  5 pts

- Design visitor interest-preference intake survey

- Build recommendation engine (rule-based v1)

- Develop tour-route UI in visitor mobile app

- User-test recommendation accuracy with sample visitors

# 6. Story Point Estimation

Estimation technique: Planning Poker using the Fibonacci sequence (1, 2, 3, 5, 8, 13). The team estimated relative effort and uncertainty, not calendar time.

| ID | Story Points | Justification |
| --- | --- | --- |
| US-1 | 8 | New IoT sensor integration with real-time alerting; hardware/network uncertainty |
| US-2 | 8 | RFID + security-system integration; testing across a physical gallery adds risk |
| US-3 | 5 | Recommendation logic of moderate complexity, building on existing visitor data model |
| US-4 | 5 | Extends US-3's engine with history tracking; moderate incremental complexity |
| US-5 | 8 | AR content pipeline and device-compatibility testing; high technical uncertainty |
| US-6 | 5 | Builds on the AR framework from US-5 with guided-activity content |
| US-7 | 5 | Movement analytics depend on existing tracking data; moderate visualization work |
| US-8 | 3 | Mostly reporting/UI work on data already captured by US-7 |
| US-9 | 8 | Dashboard consolidates multiple data sources across epics; integration-heavy |

## Sprint 1 Velocity Snapshot

Total points selected for Sprint 1 (US-1, US-2, US-3): 21 points. Remaining backlog (US-4 through US-9): 39 points, planned across subsequent sprints as velocity is confirmed.

# 7. Sprint Goal and Expected Deliverables

SPRINT 1 GOAL Protect artifacts with live environmental and security monitoring, and launch the first AI-powered personalized tour recommendation — proving the platform's core value in one sprint.

## Expected Deliverables

Live IoT dashboard

streaming temperature & humidity for pilot-gallery artifacts with threshold alerts

RFID security layer

movement detection on tagged artifacts with control-room notifications

AI tour recommender v1

preference survey and first personalized route suggestions in the visitor app

Sprint demo & retrospective

working increment demonstrated to stakeholders; velocity logged for release planning